LANDSCAPE CONSTRUCTION AND CONSERVATION

# Action Plan for Net Zero by 2050

# The purpose of this plan is to reduce greenhouse gas emissions across all areas of the business and support the transition to net zero by 2050, while ensuring services remain practical, reliable and cost-effective for commercial clients.

| Area | Practical action | Target date | How progress will be checked |
| --- | --- | --- | --- |
| Vehicles and fuel | Record monthly diesel and petrol use. Plan vehicle replacement around lower-emission or electric options where suitable. Look to move to HVO fuel in the future where possible. | Start now; review annually | Fuel litres used, fuel cost and mileage per vehicle |
| Tools and machinery | Continue to replace petrol-powered handheld tools with battery alternatives when equipment reaches end of life. | 2026–2030 | Number of battery tools in use and petrol-tool reduction |
| Depot, yard and office | Reduce unnecessary heating and electricity use, and consider a renewable electricity tariff. | 2026–2028 | Electricity and heating bills compared year on year |
| Materials and suppliers | Select local suppliers where practical, minimise single-use materials, and prioritise recycled, peat-free, certified or lower-carbon products. | Ongoing | Supplier selection, material records and percentage of lower-impact products purchased |
| Waste and green waste | Separate green waste, recycling and general waste. Compost or reuse green waste where possible. | Start now | Waste transfer notes, recycling volumes and disposal costs |
| Water use | Use water-efficient planting, mulch and efficient irrigation methods where possible. An application for water harvesting off the office roof is currently in progress. | 2026–2030 | Water use, client-site irrigation needs and number of water-saving measures installed |
| Staff travel and working practices | Plan routes to reduce mileage. Send the minimum number of vehicles to site with multiple staff in each one. | Start now | Mileage, route planning records and fuel use |

|  | avoid unnecessary trips and encourage efficient driving. |  |  |
| --- | --- | --- | --- |
| Client-site work | Offer clients lower-carbon landscaping options such as native planting, reduced mowing, biodiversity areas and less chemical use. | Ongoing | Number of projects using low-carbon or biodiversity-friendly options |
| Carbon baseline | Collect 12 months of fuel, electricity, waste, water, mileage and purchasing data to create a simple emissions baseline. | Within 12 months | Completed annual baseline and updated action list |
| Review and reporting | Review this plan once a year, update actions, and set a simple annual reduction target. | Annually | Annual review completed and progress recorded |

First-year priority: Establish a reliable emissions baseline by measuring fuel consumption and journey patterns, reducing unnecessary travel, and replacing small petrol-powered tools with practical battery-powered alternatives. The data collected will inform clear, measurable emissions-reduction targets for future years.